## Slide 1
E301, E304,
S20 Main Laser
Robert Ariniello

## Slide 2: E301
Progress in 2023
  Characterized axicon focus
  Ionized Hydrogen
  Spatial and temporal overlap between laser e-beam
Issues encountered in 2023
  Unpredictable beam ionization
  Weak beam-plasma interaction
  Alignment difficulties – e-beam orbit changes when scanning quads
Plans for 2024
  Tandem lens installation
  Tandem lens characterization
  Waist/spectrometer scans – find start/end of plasma
  Laser refraction studies
  Improve e-beam-laser alignment diagnostic (BPMs + NF/FF)
  Optimize PWFA interaction
High level scientific goals
  Same as E300
  Single stage PWFA with:
    Energy doubling
    High efficiency
    Low energy spread
    Emittance preservation
First publication
Second publication

## Slide 3: E304
Progress in 2023
  Knife edge installed
  Beam ionized gas jet in static fill
Issues encountered in 2023
  Unpredictable beam ionization
  Target mount crashing
Plans for 2024
  Detect injected charge
  Try static fill with gas jet again
  Simulation for static fill with gas jet:
    Emittance (slice, 700nm)
    Injected charge (83pC)
    Energy spread (slice, 0.2%)
  Beam ionized gas jet with knife edge or structured jet
  Laser ionized gas jet with knife edge or structured jet
High level scientific goals
  Generation of electron bunches through down ramp injection
    Low emittance (80nm)
    High-brightness
    High injected charge (140pC)
    Low energy spread (0.15%)
High impact publication is injecting high brightness beam
  Detect injected beam
  Optimize beam properties
  Show the beam is high brightness

## Slide 4: S20 Main Laser
Progress in 2023
  Modified beam sizes in the main amplifier
  Rebuild almost every part of the main laser in the tunnel
  Fixed collimation in the system
  Optic by optic wavefront measurements
  Characterized the laser in the tunnel
  Built new control systems
  Detailed procedures
Issues encountered in 2023
  B-integral in the window in static fill
  Aligning the laser to e-beam is time consuming
Plans for 2024
  Operational
    Characterize the laser on a regular schedule
    Spares for everything
    Deliver nominal laser parameters every shift
Notes: 9 months full time to get S20 Laser Working – no science, no shifts. Maybe 10% meetings
During shifts, 1/5th laser. All operational: getting/keeping the laser ready for experiments. Rest of time writing shift plans