## Slide 1
E332 and E336 Progress and long-term planning
Doug Storey
January 10, 2024

## Slide 2: E332 High level scientific goals: Near Field Coherent Transition Radiation Focusing in Solid targets
Made good progress towards all goals of phase 1 (summary on next slide)
First publication being prepared from data already collected: First demonstration of NF-CTR
What is left to do:
  Focused spot size data should be improved
  We have not yet measured an increase in gamma-ray emission
  E332 will be asking for ~1 shift/month as beam conditions improve
Beam intensity (current and spot size) need to improve significantly to make progress towards these next steps

## Slide 3: E332 Progress in 2023
Evidence of focusing behaviour of multifoils – Preliminary analysis by Aime Matheron
Vacuum
: beam size
Multifoil
Multifoil at
beam waist
Solid target at beam waist
Solid target
: beam size
Multifoil after
beam waist
Multifoil
111 Multifoil
Vacuum
Divergence increase
Spot size reduction
Divergence decrease with offset waist
M12 scan with 111 MF
Vacuum

## Slide 4: What worked and didn’t
What worked:
  Multifoil targets and target mover software
  New target mover defender (tested on final shift)
  DTOTR1 - Backwards facing YAG  no COTR on YAG data (not a perfect fix however)
What didn’t work (or could be improved)
  Varying compression – difficult and not repeatable
  Decreasing to <50cm beta is not reliable
  Measuring the reduction in spot size
    limitations from YAG resolution, betatron beam size, dispersion
  Changing the FF changes transverse offset – Final focus BBA and moving magnets?
  Sometimes the DAQ misses PV’s? (i.e. magnet PV’s)
Required for next steps
  Near term (months): improve data, (especially focused beam size measurement) ~1 shift/month
    Improved beam properties (spot size, bunch length, minimize dispersion) will improve data and the NF-CTR interaction
  Mid term (possibly by end of this year?): higher current and smaller spot size and/or plasma lens for progress towards efficient γ-ray source
    Aiming for order 5 µm spot sizes, >50 kA peak current
  Long term: with >100 kA + plasma lens  Laserless SFQED

## Slide 5: E336 Beam Interaction with Nanotube Materials
Stated goals from science meeting:
  1.5 yr: - Distinguishable interaction with nanotarget and amorphous targets
  3 yr: - Parametric studies with various target and beam parameters
No beam time was requested in 2023
Main observables:
  Beam deflection for tilted targets
  Growth of transverse momentum spread
Two pressing issues to be resolved:
    Installation of mirror for alignment feedback
    Carbon Nano Tube sample
Beam requirements to make progress:
  Highest bunch density and smallest emittance
    i.e. 50 kA and 5 mm mrad works
    20 kA and 20 mm mrad does not

## Slide 7
E332 experiment and beam focusing at SLAC
40 foils
40 Aluminum foils
  thickness
  spacing
Beam
Big change of divergence :
The foil stack is acting like a lens :
going from 60 rad to 600 rad
Simulation of the beam in the foil stack
16